KRISHNA KIRANA STORES

Complete Developer Handbook

Git Branching Workflow  •  AWS Full-Stack Implementation  •  11 Phases  •  55 Steps

| PART A — Git Workflow Branch strategy for every feature | PART B — AWS Roadmap 11 phases, 21 days, production-ready |
| --- | --- |

Hajamwad, Killa-Pardi, Dist. Valsad 396125, Gujarat, India

# PART A — GIT BRANCHING WORKFLOW

How to work on features in a separate branch and merge safely into main

Overview — The Core Idea

Every new feature in Krishna Kirana lives in its own branch. You create a branch, write your code, commit, push to GitHub, and only merge into main when the feature is complete and tested. This keeps main always stable and deployable.

| Branch | Purpose | Rule |
| --- | --- | --- |
| main | Production-ready code | NEVER code directly here |
| login-firebase | Firebase auth feature | Created from main, merged back when done |
| products-page | Products UI | Created from main, merged back when done |
| admin-dashboard | Admin panel | Created from main, merged back when done |

Visual — How Branches Work

main:          A ──── B ─────────────────────── MERGE

\                        /

login-firebase:          C ──── D ──── E ────/

After merge: main now contains A, B, C, D, E — the full history

STEP 0 Open Your Project — Before Anything Else

- Open your krishna-kirana project folder in VS Code

- Open the built-in terminal: Menu → Terminal → New Terminal (or Ctrl + `)

- Make sure you see the project folder path in the terminal prompt

STEP 1 Always Start From main — Sync Before Branching

Before creating any new branch, make sure your local main is up to date with GitHub:

git checkout main

git pull

WHY: If someone else pushed changes (or you pushed from another device), git pull downloads those. Starting a branch from an outdated main causes merge conflicts later.

STEP 2 Create + Switch to Your Feature Branch

Use a clear, descriptive name for the branch — name it after the feature you're building:

git checkout -b login-firebase

# Other examples for Krishna Kirana features:

git checkout -b products-page

git checkout -b admin-dashboard

git checkout -b whatsapp-webhook

git checkout -b pwa-setup

Verify you are now on the correct branch:

git branch

# You should see:

* login-firebase

main

KEY RULE: The * star shows your current branch. You MUST be on the feature branch before writing any code.

STEP 3 Create Your Files — Inside the Feature Branch

Now create the files for this feature in VS Code. Example for the login-firebase branch:

# Files to create for the Firebase login feature:

client/src/pages/Login.jsx

client/src/firebase/config.js

server/routes/auth.js

server/middleware/verifyToken.js

Press Ctrl + S to save each file after editing.

⚠️ Since you are on login-firebase, ALL files you create or edit belong to this branch automatically. Do NOT switch branches while you have unsaved or uncommitted work.

STEP 4 Add + Commit — Save Your Progress

After creating or editing files, commit your changes:

git add .

git commit -m "added firebase login files"

Write clear commit messages. Good examples:

- "added firebase OTP login flow"

- "fixed JWT cookie not sent on iOS"

- "added Google sign-in button to Login.jsx"

Bad examples to avoid: 'update', 'fix', 'stuff', 'asdf'

STEP 5 Push Branch to GitHub — Make it Visible Online

First push: use -u to link your local branch to GitHub:

git push -u origin login-firebase

After the first push, all future pushes from this branch just need:

git push

CHECK: Go to github.com → your krishna-kirana repo → you should now see the login-firebase branch listed in the branch dropdown.

STEP 6 Keep Working — The Daily Repeat Cycle

Every time you code something in this feature, repeat this cycle:

# 1. Check which branch you are on

git branch

# 2. Stage all changes

git add .

# 3. Commit with a clear message

git commit -m "updated login error handling"

# 4. Push to GitHub

git push

| Action | What It Does |
| --- | --- |
| git add . | Stages all changed files — marks them for commit |
| git commit -m "..." | Saves a snapshot of staged changes with a message |
| git push | Uploads commits to GitHub so it is backed up online |

STEP 7 Merge to main — After Feature is Complete + Tested

Only merge when the feature works correctly on your local machine. Do NOT merge broken code into main.

# 1. First, make sure all changes are committed

git status    # should say: nothing to commit, working tree clean

# 2. Switch to main

git checkout main

# 3. Get the latest main from GitHub

git pull

# 4. Merge your feature branch into main

git merge login-firebase

# 5. Push the updated main to GitHub

git push

AFTER MERGE: Your login-firebase branch still exists. You can delete it if you're done: git branch -d login-firebase

## Branches to Create — Full Krishna Kirana Project

Create one branch per phase/feature. Merge to main only when that phase is complete.

| Branch Name | What You Build Inside It | Merge to main When |
| --- | --- | --- |
| phase-0-setup | Folder structure, .env files, .gitignore | Day 1 — before any code |
| phase-1-aws | IAM, S3 buckets, AWS CLI config | Day 2 — after testing CLI |
| phase-2-schemas | All 10 MongoDB models in server/models/ | Day 2 — after schemas verified |
| phase-3-backend | Express server, all API routes, cron, webhook | Day 5 — after Postman tests pass |
| login-firebase | Firebase OTP + Google auth + JWT middleware | Day 6 — after login tested |
| phase-5-whatsapp | Twilio webhook, price/stock/order flows | Day 7 — after father WhatsApp works |
| phase-6-frontend | All 10 React customer pages | Day 12 — after all pages built |
| phase-7-admin | Admin dashboard + Recharts analytics | Day 15 — after all admin sections work |
| phase-8-realtime | Polling, push notifications, FCM | Day 16 — after notifications tested |
| phase-9-pwa | Manifest, service worker, icons, install prompt | Day 17 — after PWA passes Lighthouse |
| phase-10-deploy | Amplify + Elastic Beanstalk + CloudFront + Route 53 | Day 20 — after production URL works |
| phase-11-security | Security audit, rate limits, .env check, E2E tests | Day 21 — after all 70 test steps pass |

## Important Rules — Always Follow These

⚠️ ALWAYS check 'git branch' before writing any code. The * shows your current branch.

⚠️ NEVER commit to main directly. All work goes into feature branches first.

⚠️ NEVER switch branches with uncommitted changes. Always commit or stash first.

REMEMBER: You do NOT assign a file to a branch. You SWITCH to the branch FIRST, then create the file. The file automatically belongs to whichever branch you are on.

# PART B — AWS FULL-STACK IMPLEMENTATION ROADMAP

11 Phases  •  55 Steps  •  10 Database Schemas  •  21 Days Build Time

| Stack Component | Technology | Cost |
| --- | --- | --- |
| Frontend Hosting | AWS Amplify | Free tier |
| Backend Server | AWS Elastic Beanstalk | Free tier (12 months) |
| Database | MongoDB Atlas M0 | Free forever |
| Authentication | Firebase Phone OTP | Free tier |
| CDN & Security | AWS CloudFront | 1TB free/month |
| File Storage | AWS S3 | 5GB free |
| WhatsApp | Twilio Sandbox | Trial credits |
| Domain & DNS | AWS Route 53 | ~Rs.40/month |

Phase Overview — 21 Days

| Phase | What You Build | Est. Time | Git Branch |
| --- | --- | --- | --- |
| Phase 0 — Prerequisites | Accounts, tools, folder structure, .env files | Day 1 (3 hrs) | phase-0-setup |
| Phase 1 — AWS Setup | IAM, S3 buckets, CLI, free tier config | Day 1-2 (2 hrs) | phase-1-aws |
| Phase 2 — Database Schemas | MongoDB Atlas + all 10 collection schemas | Day 2 (3 hrs) | phase-2-schemas |
| Phase 3 — Backend APIs | Express server, all routes, middleware, cron | Day 3-5 (10 hrs) | phase-3-backend |
| Phase 4 — Auth | Firebase OTP + Google + JWT flow | Day 6 (4 hrs) | login-firebase |
| Phase 5 — WhatsApp | Twilio webhook, order/price/recharge flows | Day 7 (4 hrs) | phase-5-whatsapp |
| Phase 6 — Frontend Pages | All 10 customer pages in React | Day 8-12 (15 hrs) | phase-6-frontend |
| Phase 7 — Admin Dashboard | All admin sections + Recharts analytics | Day 13-15 (8 hrs) | phase-7-admin |
| Phase 8 — Real-Time Data | Polling, push notifications, FCM | Day 15-16 (4 hrs) | phase-8-realtime |
| Phase 9 — PWA | Manifest, service worker, installable app | Day 17 (2 hrs) | phase-9-pwa |
| Phase 10 — AWS Deploy | Amplify + Elastic Beanstalk + CloudFront + SSL | Day 18-20 (5 hrs) | phase-10-deploy |
| Phase 11 — Security & Testing | Audit, end-to-end tests, go-live | Day 21 (4 hrs) | phase-11-security |

## PHASE 0 — PREREQUISITES

Set up accounts, tools, and folder structure BEFORE writing any code. Create branch phase-0-setup first.

Step 0.1 — Create All Online Accounts (All Free)

- GitHub — github.com — create a PRIVATE repo named 'krishna-kirana'

- AWS — aws.amazon.com — credit card needed for identity only, no charge in free tier

- MongoDB Atlas — cloud.mongodb.com — free M0 cluster

- Firebase — console.firebase.google.com — new project 'krishna-kirana'

- Twilio — twilio.com — WhatsApp sandbox with free trial credits

- Cloudflare — cloudflare.com — free plan (optional, extra DDoS protection)

Step 0.2 — Install on Your Computer

| Software | Why Needed |
| --- | --- |
| Node.js v18+ | Runs backend server and build tools |
| Git | Push code to GitHub, deploy to AWS |
| VS Code | Code editor with useful extensions |
| AWS CLI | Deploy to AWS from terminal |
| Postman or Thunder Client | Test APIs before connecting frontend |
| MongoDB Compass (optional) | Visual tool to inspect database |

Step 0.3 — Create Folder Structure

Create this structure FIRST. Empty folders are fine — fill them phase by phase.

krishna-kirana/

├── client/                    (React Vite frontend)

│   ├── public/

│   │   ├── manifest.json

│   │   └── icons/             (192x192 and 512x512 PNG icons)

│   ├── src/

│   │   ├── components/        (Navbar, ProductCard, CartItem, etc)

│   │   ├── pages/             (Home, Products, Seasonal, Cart, etc)

│   │   ├── admin/             (Dashboard, Orders, Analytics, etc)

│   │   ├── context/           (AuthContext, CartContext)

│   │   ├── firebase/          (config.js)

│   │   └── utils/             (api.js — axios instance)

│   └── vite.config.js

└── server/                    (Node.js Express backend)

├── models/                (User, Product, Order, etc)

├── routes/                (auth, products, orders, etc)

├── middleware/            (verifyToken, isAdmin, rateLimiter)

├── controllers/           (business logic)

├── utils/                 (whatsapp, scheduler, priceUpdate)

├── .env

└── server.js

Step 0.4 — Environment Variables

Create these TWO .env files. Fill in the values as you complete each phase.

Frontend — client/.env:

VITE_FIREBASE_API_KEY=

VITE_FIREBASE_AUTH_DOMAIN=

VITE_FIREBASE_PROJECT_ID=

VITE_FIREBASE_APP_ID=

VITE_BACKEND_URL=

VITE_AWS_REGION=ap-south-1

Backend — server/.env:

PORT=5000

MONGODB_URI=

JWT_SECRET=

JWT_REFRESH_SECRET=

FIREBASE_PROJECT_ID=

FIREBASE_PRIVATE_KEY=

FIREBASE_CLIENT_EMAIL=

TWILIO_ACCOUNT_SID=

TWILIO_AUTH_TOKEN=

TWILIO_WHATSAPP_FROM=

ADMIN_WHATSAPP_NUMBER=

ADMIN_EMAIL=

ADMIN_PASSWORD_HASH=

CLIENT_URL=

ORDER_CUTOFF_TIME=21:15

IST_OFFSET=+05:30

AWS_BUCKET_NAME=krishna-kirana-assets

AWS_ACCESS_KEY_ID=

AWS_SECRET_ACCESS_KEY=

AWS_REGION=ap-south-1

⚠️ CRITICAL: Add both .env files to .gitignore BEFORE your first commit. Add: .env .env.local node_modules/ dist/

GIT: After setting up the folder structure and .env files, commit this to phase-0-setup branch, then merge to main before starting Phase 1.

## PHASE 1 — AWS ACCOUNT SETUP

Git branch: phase-1-aws (no code yet — AWS console steps + CLI config)

Step 1.1 — Create AWS Account

- Go to aws.amazon.com > Create Account

- Use personal email + strong password

- Add credit/debit card — identity verification only, no charge in free tier

- IMMEDIATELY after signup: enable MFA on root account (My Account > Security Credentials)

- Never use root account for daily work — create IAM user in next step

Step 1.2 — Create IAM User

- Go to IAM > Users > Create User

- Username: krishna-kirana-dev

- Enable console access

- Attach policies: AmazonS3FullAccess + AdministratorAccess-AWSElasticBeanstalk + CloudFrontFullAccess + AmazonRoute53FullAccess

- Go to Security Credentials tab > Create Access Key > Application running outside AWS

- SAVE the Access Key ID and Secret Access Key — add to server/.env

REGION: ALWAYS USE MUMBAI REGION — ap-south-1. Fastest for Gujarat customers. Select it from the top-right dropdown in AWS Console. All services in ap-south-1 EXCEPT ACM certificate (must be us-east-1 for CloudFront).

Step 1.3 — Create S3 Buckets

| Bucket Name | Purpose + Settings |
| --- | --- |
| krishna-kirana-frontend | Static website hosting ON — serves React build files — public read ON |
| krishna-kirana-assets | Product images, combo banners, UPI QR — public read ON — CORS enabled |

Step 1.4 — Configure AWS CLI

aws configure

# Enter when prompted:

AWS Access Key ID: [paste from step 1.2]

AWS Secret Access Key: [paste from step 1.2]

Default region: ap-south-1

Default output format: json

# Test it works:

aws s3 ls    # should show your buckets

Step 1.5 — Free Tier Limits Reference

| Service | Free Tier | After Free Tier |
| --- | --- | --- |
| EC2 t2.micro | 750 hours/month — 12 months | ~Rs.650/month |
| S3 Storage | 5 GB total | ~Rs.2/GB/month |
| S3 Requests | 20K GET + 2K PUT | Very cheap |
| CloudFront | 1 TB + 10M requests | Very cheap |
| Data Transfer Out | 15 GB/month | ~Rs.7/GB |
| SSL (ACM) | Free forever | Always free |

## PHASE 2 — DATABASE SCHEMAS

Git branch: phase-2-schemas. Create all 10 MongoDB model files in server/models/.

Step 2.1 — MongoDB Atlas Setup

- Go to cloud.mongodb.com > Create account

- New Project: krishna-kirana-prod

- Build a Database > Free M0 > AWS > Region: Mumbai (ap-south-1)

- Cluster Name: KrishnaKiranaDB

- Database User: username 'appuser' + strong password > save in MONGODB_URI

- Network Access > Add 0.0.0.0/0 (allow all IPs — required for AWS EB)

- Connect > Drivers > copy connection string to MONGODB_URI in server/.env

Database Name: krishnakiranaDB — 10 Collections to Create:

| # | Collection | Purpose |
| --- | --- | --- |
| 1 | users | Customer accounts |
| 2 | products | All grocery items |
| 3 | orders | Customer orders |
| 4 | combos | Combo deal packages |
| 5 | coupons | Discount codes |
| 6 | recharges | Mobile recharge requests |
| 7 | pricechangelogs | Every price change history |
| 8 | settings | Single document, global config |
| 9 | notificationlogs | All WhatsApp/push notifications sent |
| 10 | subscriptions | Auto-order subscriptions |

Step 2.2 — Key Schemas (Files to Create in server/models/)

| File | Key Fields |
| --- | --- |
| User.js | firebaseUid, mobile, role (customer/admin), loyaltyPoints, referralCode, savedAddresses[] |
| Product.js | sku, name{en/gu/hi}, category, price, marketPrice, stockQty, isSeasonal, seasonName, seasonStart, seasonEnd |
| Order.js | orderNumber, customer, items[], pickupSlot{date,slot}, status, statusHistory[], isForTomorrow, canCancelUntil |
| Combo.js | name{en/gu/hi}, products[], comboPrice, originalTotal, savingsAmount, isSeasonal, validFrom, validUntil |
| Coupon.js | code, discountType, discountValue, minOrderAmount, usageLimitPerUser, validFrom, validUntil |
| Recharge.js | requestNumber, operator, rechargeNumber, amount, status (pending/completed/failed) |
| Settings.js | Single doc: orderCutoffTime, pickupSlots, upiQrImageUrl, loyaltyConfig, referralConfig |

Step 2.3 — MongoDB Indexes to Create

| Collection | Index Fields | Why This Index |
| --- | --- | --- |
| users | mobile (unique) | Fast login lookup by phone |
| users | firebaseUid (unique) | Fast auth verification |
| products | category + isActive + inStock | Fast filtered product listing |
| products | sku (unique) | WhatsApp price update by SKU |
| orders | customer + createdAt | My Orders page — per user |
| orders | status + pickupSlot.date | Admin order management filters |
| subscriptions | nextOrderDate + isActive | Daily cron job query |

## PHASE 3 — BACKEND: NODE.JS + EXPRESS

Git branch: phase-3-backend. Build the full Express server — all routes, middleware, webhook, cron.

Step 3.1 — Initialize and Install Packages

cd server

npm init -y

# Core server

npm install express mongoose dotenv helmet cors cookie-parser

# Auth and security

npm install jsonwebtoken bcryptjs joi express-rate-limit

# AWS and file upload

npm install @aws-sdk/client-s3 multer multer-s3

# WhatsApp and Firebase

npm install twilio firebase-admin

# Scheduling and search

npm install node-cron fuse.js

# Dev tools

npm install --save-dev nodemon

Step 3.2 — server.js Startup Order (Load in This Exact Sequence)

- require('dotenv').config() — MUST be first line always

- const app = express()

- app.use(helmet()) — security headers

- app.use(cors({ origin: CLIENT_URL, credentials: true }))

- app.use(globalRateLimiter) — from middleware/rateLimiter.js

- app.use(express.json()) — parse JSON bodies

- app.use(cookieParser()) — read httpOnly cookies

- connectMongoDB() — async mongoose connect

- initFirebaseAdmin() — from firebase-admin SDK

- Mount all route files: app.use('/api/auth', authRoutes) etc.

- startCronScheduler() — from utils/scheduler.js

- app.listen(PORT) — start server

Step 3.3 — All API Routes

| Route File | Endpoints | Auth Required |
| --- | --- | --- |
| auth.js | POST /verify-otp, POST /logout, GET /me | None for verify / JWT for me |
| products.js (public) | GET / — GET /seasonal — GET /:id | None — public |
| products.js (admin) | POST / — PUT /:id — DELETE /:id | Admin JWT |
| orders.js (customer) | POST / — GET /my — GET /available-slots | Customer JWT |
| orders.js (admin) | GET / all — PUT /:id/status | Admin JWT |
| combos.js | GET / (public) — POST/PUT/DELETE (admin) | None / Admin JWT |
| coupons.js | POST /validate — POST/PUT (admin) | Customer / Admin JWT |
| recharge.js | POST /request — GET / all (admin) | Optional / Admin JWT |
| webhook.js | POST /whatsapp | Twilio signature verify |
| admin.js | GET /dashboard — GET /analytics/* | Admin JWT |
| settings.js | GET /cutoff-status (public) — GET/PUT / (admin) | None / Admin JWT |
| upload.js | POST /image | Admin JWT |

Step 3.4 — Cron Jobs in utils/scheduler.js

| Job | Schedule (IST) | Action |
| --- | --- | --- |
| Cutoff | Daily at 21:15 — '15 21 * * *' | Set ordersOpenForToday=false, count orders, send daily summary WhatsApp to father |
| Reset | Daily at 00:00 — '0 0 * * *' | Set ordersOpenForToday=true, manualOverride=false — new day reset |
| Subscriptions | Daily at 06:00 — '0 6 * * *' | Find active subscriptions where nextOrderDate=today, auto-create orders |
| Reminders | Daily at 09:00 — '0 9 * * *' | Find users with lastOrderDate > 30 days, send WhatsApp reminder |

Step 3.5 — WhatsApp Webhook Decision Logic (webhook.js)

- STEP 1: Verify Twilio signature — reject if invalid

- STEP 2: Get sender phone and message body

- STEP 3: Is sender == ADMIN_WHATSAPP_NUMBER?

- IF YES — Starts with 'price ' → price update | 'stock ' → stock update | 'prices' → send price list | '1/2/3/4/5' → order or recharge status reply

- IF NO — Ignore message silently

- STEP 4: Save all actions to NotificationLogs

- STEP 5: Respond 200 OK to Twilio immediately (within 5 seconds)

## PHASE 4 — AUTHENTICATION

Git branch: login-firebase. Firebase Phone OTP + Google Sign-In + JWT httpOnly cookies.

Step 4.1 — Firebase Console Setup

- console.firebase.google.com > your project > Authentication > Sign-in method

- Enable: Phone — add test numbers if needed

- Enable: Google — set project support email

- Project Settings > Service Accounts > Generate new private key > save JSON

- Extract FIREBASE_PRIVATE_KEY and FIREBASE_CLIENT_EMAIL to server .env

- After deployment: add your domain to Authentication > Settings > Authorized domains

Step 4.2 — Complete Auth Flow

Frontend steps:

- Customer enters +91 mobile number

- Firebase sends OTP SMS to that number

- Customer enters 6-digit OTP → Firebase verifies → returns idToken

- Frontend sends: POST /api/auth/verify-otp { idToken }

Backend steps:

- Firebase Admin SDK verifies idToken → gets uid + phoneNumber

- Find user in MongoDB by firebaseUid

- If new: create User document, generate referral code

- Generate JWT: payload = { userId, role, mobile } expires 7 days

- Set JWT as httpOnly cookie: res.cookie('token', jwt, { httpOnly:true, secure:true })

- Return user profile { name, mobile, loyaltyPoints, referralCode }

Frontend after receiving response:

- Store profile in AuthContext state

- Cookie auto-sends with every future API request

- On page refresh: GET /api/auth/me — cookie verifies and restores session

## PHASE 5 (Phase 6 in Roadmap) — REACT FRONTEND — ALL PAGES

Git branch: phase-6-frontend. Build all 10 customer pages + shared components.

Step 5.1 — Initialize Frontend

cd client

npm create vite@latest . -- --template react

npm install react-router-dom axios firebase

npm install recharts

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

Step 5.2 — All Pages to Build

| Page File | Key Features | Real-Time Needed |
| --- | --- | --- |
| Home.jsx | Offers, combos, flash sale, seasonal banner | Flash timer (local JS) |
| Products.jsx | Search, filter, sort, add to cart, stock warning | Stock levels every 60s |
| Seasonal.jsx | Green theme, season products, days countdown | Days left (local calc) |
| Cart.jsx | Items, coupon, slot selector, combo suggestion | Cutoff status every 60s |
| Checkout.jsx | Slots, UPI QR / pay at shop, place order | Slots on page load |
| MyOrders.jsx | History, status steps, cancel, reorder, rate | Order status every 30s |
| Recharge.jsx | Operator cards, amount grid, submit request | None |
| Profile.jsx | Name, points, referral code, language toggle | Points on load |
| Offers.jsx | Combos, coupons, loyalty info, referral | None |
| Login.jsx | Phone OTP, Google sign-in, skip as guest | None |

Step 5.3 — CartContext State

State:

- cartItems [] — array of { product, qty, unitPrice, subtotal }

- totalItems 0 — sum of all qty values — used for navbar badge

- totalPrice 0 — sum of all item subtotals

Actions:

- addItem(product) — add 1 or increment qty if already in cart

- removeItem(productId) — remove item completely

- updateQty(productId, qty) — set specific quantity — 0 removes item

- clearCart() — empty cart after successful order placed

⚠️ STORAGE RULE: React state only — NEVER localStorage — security requirement. Cart clears on browser close. This is intentional.

## PHASE 6 (Phase 7 in Roadmap) — ADMIN DASHBOARD

Git branch: phase-7-admin. All admin sections with charts and management tools.

| Admin Page | Key Sections |
| --- | --- |
| Dashboard Home | Today stats cards, live order feed (15s poll), cutoff countdown, reopen button |
| Order Management | Filterable table, manual status, export CSV |
| Product Management | Add/edit/delete, S3 image upload, seasonal date range, bulk price update |
| Customer Management | List, search, block/unblock, send WhatsApp to customer |
| Recharge Management | Requests by date, status, daily revenue total |
| Analytics | Revenue line chart, top products bar, peak hours heatmap, payment pie |
| Price Change Log | Table: product, old to new price, via WhatsApp or admin, timestamp |
| Combo and Offers | Create combos, coupon codes, flash sales, festival offers |
| Marketing | WhatsApp broadcast, schedule messages, inactive reminders |
| Settings | All settings fields: slots, cutoff time, UPI QR, holidays, reopen button |

Analytics Charts (Recharts)

| Chart | Recharts Component | API Endpoint |
| --- | --- | --- |
| Daily revenue line | LineChart + XAxis + YAxis + Tooltip | GET /api/admin/analytics/revenue |
| Top 10 products | BarChart horizontal | GET /api/admin/analytics/top-products |
| Peak order hours | Custom colored grid cells | GET /api/admin/analytics/hourly |
| Payment method split | PieChart with legend | GET /api/admin/analytics/payments |
| Average order value | LineChart with reference line | GET /api/admin/analytics/aov |

## PHASE 7 (Phase 8 in Roadmap) — REAL-TIME DATA SYSTEM

Git branch: phase-8-realtime. Polling, push notifications, live order feed.

STRATEGY: This is a small-volume shop. WebSocket adds complexity without benefit. Use polling for admin dashboard. Use Twilio webhook for instant father alerts. Use Firebase FCM for customer push notifications.

| Feature | Method | Interval / Trigger |
| --- | --- | --- |
| Admin live order feed | Polling API | Every 15 seconds |
| Customer order status | Polling API | Every 30 seconds |
| Order cutoff countdown | Client-side JS timer | Every 1 second (no API) |
| Cutoff status check | Polling API | Every 60 seconds |
| Stock warning levels | Polling API | Every 60 seconds |
| Father sees new order | Twilio WhatsApp webhook | Instant — on order placed |
| Customer sees status change | Firebase FCM push | Instant — on father reply |

Cutoff Countdown Timer Logic

- On page load: call GET /api/settings/cutoff-status — Response: { ordersOpenForToday, cutoffTime, serverTimeIST }

- Calculate seconds until 21:15 IST using SERVER time — not customer phone time (phone clock may be wrong)

- setInterval every 1000ms — subtract 1 second — update display: 'Orders close in 6 hours 44 minutes'

- When countdown reaches zero OR ordersOpenForToday = false: show banner — pickup slot date switches to tomorrow

- Poll cutoff-status every 60 seconds to catch manual admin override

Firebase FCM Push Notifications

- Triggers: order status changes to accepted, ready, collected, declined, delayed — AND recharge completed/failed

- Customer logs in → frontend requests FCM permission → gets device token

- Token saved: PUT /api/users/fcm-token → stored in users.fcmToken

- Order status updates in webhook → look up customer fcmToken

- Firebase Admin SDK: admin.messaging().send({ token, notification: {...} })

- Customer phone shows notification even if app/browser is closed

- Tapping notification deep-links to My Orders page

## PHASE 8 (Phase 9 in Roadmap) — PWA — INSTALLABLE APP

Git branch: phase-9-pwa. Make site installable on Android home screen with offline support.

Step 8.1 — Install Vite PWA Plugin

npm install -D vite-plugin-pwa

# In vite.config.js add:

import { VitePWA } from 'vite-plugin-pwa'

VitePWA({

registerType: 'autoUpdate',

manifest: {

name: 'Krishna Kirana Stores',

short_name: 'Kirana',

theme_color: '#E65100',

background_color: '#FFFFFF',

icons: [

{ src: '/icons/icon-192.png', sizes: '192x192', type: 'image/png' },

{ src: '/icons/icon-512.png', sizes: '512x512', type: 'image/png' }

]

},

workbox: { globPatterns: ['**/*.{js,css,html,ico,png,svg}'] }

})

Step 8.2 — PWA Checklist

- Create two icons: icon-192.png and icon-512.png in public/icons/ — use orange color

- manifest.json links automatically via vite-plugin-pwa

- Service worker caches product pages for offline browsing

- Add to Home Screen prompt appears after 30 seconds on first mobile visit

- Push notifications via Firebase FCM — see Phase 7

- Test on real Android Chrome — iOS Safari has limited PWA support

## PHASE 9 (Phase 10 in Roadmap) — AWS DEPLOYMENT

Git branch: phase-10-deploy. Elastic Beanstalk for backend + Amplify for frontend.

Step 9.1 — Deploy Backend to Elastic Beanstalk

- AWS Console > Elastic Beanstalk > Create Application

- App name: krishna-kirana-api — Platform: Node.js latest

- Zip server/ folder EXCLUDING node_modules and .env

- Upload zip — Environment type: Web server — Instance: t2.micro (free)

- Before deploying: Configuration > Software > Environment properties — add ALL server .env variables

- Deploy — wait 10 minutes — test: yourenvironment.ap-south-1.elasticbeanstalk.com/health

- Save the EB URL — you need it for Twilio webhook and CloudFront

Step 9.2 — Deploy Frontend to AWS Amplify

- AWS Console > Amplify > New App > Host Web App > Connect GitHub

- Select krishna-kirana repo > Branch: main

- App settings: Root directory = client — Build command = npm run build — Output = dist

- Environment variables: add all client .env variables — set VITE_BACKEND_URL to your EB URL

- Deploy — Amplify auto-builds — gives you URL like: main.xxxxxxxx.amplifyapp.com

- Test all pages on Amplify URL

Step 9.3 — Update Twilio Webhook After Deploy

- Twilio Console > Messaging > Settings > WhatsApp Sandbox Settings

Webhook URL:

https://[your-eb-url].ap-south-1.elasticbeanstalk.com/api/webhook/whatsapp

- Test: send 'Hi' from father's WhatsApp to sandbox number

- Check EB logs — should see POST /api/webhook/whatsapp 200

## PHASE 10 (Phase 10 cont.) — CLOUDFRONT + SSL + ROUTE 53

CDN, HTTPS, custom domain — professional production setup. Still on branch: phase-10-deploy.

⚠️ IMPORTANT: ACM Certificate MUST be in us-east-1 for CloudFront — even though your app is in Mumbai (ap-south-1). Switch region ONLY for this step.

Step 10.1 — Request SSL Certificate

- Switch AWS Console region to us-east-1 (N. Virginia)

- Certificate Manager > Request > Public certificate

- Domain names: yourdomain.com AND *.yourdomain.com

- Validation: DNS validation — add the CNAME record to your domain DNS

- Wait for status: Issued (5-30 minutes)

- Switch back to ap-south-1 for everything else

Step 10.2 — Create CloudFront Distribution

Two Origins:

- ORIGIN 1: Amplify frontend URL — main.xxxxxxxx.amplifyapp.com

- ORIGIN 2: Elastic Beanstalk backend URL — your-env.ap-south-1.elasticbeanstalk.com

Two Behaviors:

- BEHAVIOR 1 — Path /api/* → Elastic Beanstalk → Cache DISABLED — forward cookies: All — all HTTP methods

- BEHAVIOR 2 — Default * → Amplify → Standard caching for static files — attach SSL certificate

Step 10.3 — Route 53 Domain

- Route 53 > Hosted Zones > Create Hosted Zone > yourdomain.com

- Create A record (alias) > points to your CloudFront distribution

- Create CNAME: www > CloudFront domain

- Copy 4 nameserver values to your domain registrar settings

- DNS propagation: 24-48 hours — test with: nslookup yourdomain.com

- Final test 1: https://yourdomain.com — React app loads

- Final test 2: https://yourdomain.com/api/health — returns { status: ok }

## PHASE 11 — SECURITY AUDIT + GO-LIVE TESTING

Git branch: phase-11-security. Audit every security layer, then test every single user flow.

Step 11.1 — Security Audit Checklist

Backend:

- helmet() applied — adds 14 HTTP security headers

- CORS locked to CLIENT_URL — not wildcard *

- JWT in httpOnly cookie — never in localStorage

- All .env secrets: check git log shows .env was never committed

- Joi validation on every POST and PUT route

- Rate limiting: 100 req/min general, 5/min for auth routes

- Admin routes: test they reject customer JWT with 403

- Twilio webhook: verifies Twilio signature header

- Order cancel: tested server-side 5-minute window — not just frontend

- Anti-fake orders: max 5 orders per user per hour enforced in controller

AWS:

- S3 assets bucket: public read — public WRITE BLOCKED

- S3 frontend bucket: public read — public WRITE BLOCKED

- IAM user: minimum permissions — not full AdministratorAccess

- EB environment variables: set in EB config — never in code

- CloudFront: direct EB URL access blocked — only via CloudFront

- AWS billing alert set at Rs.500 threshold

Step 11.2 — End-to-End Test Sequence (70 Steps on Live Production URL)

Do this in order on your LIVE production URL using a real Android phone:

| Test # | Action | Expected Result |
| --- | --- | --- |
| 1 | Open site on Android Chrome | Loads in under 3 seconds |
| 2 | Browse products without login | Should work fully |
| 3 | Add items to cart | Badge shows count in navbar |
| 4 | Try checkout without login | Redirects to login |
| 5 | Login with real mobile OTP | Auth works, profile loads |
| 6 | Complete checkout — pick slot — Pay at Shop | Order placed successfully |
| 7 | Check father's WhatsApp | Order WhatsApp arrives within 5 seconds |
| 8 | Father replies 1 | Customer receives 'accepted' WhatsApp |
| 9 | Father replies 3 | Customer receives 'order ready' WhatsApp |
| 10 | Father replies 4 | My Orders shows 'Collected' |
| 11 | Father sends: price rice 5kg 250 | Products page shows new price |
| 12 | Father sends: stock rice 5kg off | Rice shows Out of Stock |
| 13 | Submit recharge request | Father gets WhatsApp notification |
| 14 | Father replies 1 | Customer gets recharge done WhatsApp |
| 15 | Admin login with 2FA | All dashboard sections load |
| 16 | Analytics charts load | Show correct data with real orders |
| 17 | Price Change Log | Shows WhatsApp price update |
| 18 | Chrome: Add to Home Screen prompt | Appears — install PWA |
| 19 | Open installed PWA | Works like native app |
| 20 | Set cutoff time 2 mins from now | Cutoff banner appears on time |

Step 11.3 — Pre-Launch Checklist

- Set real ADMIN_WHATSAPP_NUMBER in EB env vars (father's real +91 number)

- Delete all test orders and recharges from MongoDB Atlas

- Run seed script with all real products at current prices

- Upload real product photos to S3

- Upload real UPI QR code image — set in Settings

- Set real UPI ID in Settings

- Firebase: add yourdomain.com to Authorized Domains

- Update CORS origin to yourdomain.com only

- Switch Twilio from sandbox to production WhatsApp

- Set AWS billing alert at Rs.500/month

- Do one complete real order with father's real phone

- Soft launch: share with family first for 2 days

- Then share with first customers

## MONTHLY COST SUMMARY

| Service | Monthly Cost | Notes |
| --- | --- | --- |
| EC2 t2.micro via EB | Free 12 months → Rs.650/month | Main server — Elastic Beanstalk |
| S3 Storage + Requests | Rs.0 – Rs.100 | Minimal for small catalog |
| CloudFront CDN | Rs.0 – Rs.100 | 1TB free — small shop unlikely to exceed |
| Route 53 | Rs.40 | Rs.0.50/hosted zone — not free tier |
| MongoDB Atlas | Rs.0 | Free M0 512MB — enough forever |
| Firebase Auth | Rs.0 | 10,000 verifications/month free |
| Twilio WhatsApp | Rs.5-7 per message | Budget Rs.300-500/month |
| TOTAL (free year) | ~Rs.340-540/month | Mostly Twilio costs |
| TOTAL (after year 1) | ~Rs.1,000-1,200/month | EC2 now paid + Twilio |

Krishna Kirana Stores Hajamwad, Near Talav, Killa-Pardi, Dist. Valsad 396125, Gujarat 11 Phases • 55 Steps • 10 Database Schemas • 21 Days Build Time